HACKATHON PROJECT DOCUMENT  |  PROBLEM STATEMENT EL-01

ReproLens

AI-Powered ML Paper Reproducibility Platform

Proposed Solution, Architecture, MVP, Demonstration Plan and Evaluation

Version 1.0  |  1 October 2026

"ReproLens" is the team's working name. The official problem title is unchanged.

Document conventions

Requirements from the official problem statement are labelled "PS". Design choices by the team are labelled "assumption". Sources marked "To be verified" must be checked before final submission. The example report is hypothetical.

Table of Contents

2. Abstract	6

3. Problem Statement	7

Problem title	7

What the official problem statement says	7

Requirements extracted from the PS	8

Distinguishing official requirements from our assumptions	9

Scope boundary	9

4. Background	10

Reproducibility and replicability	10

Evidence that reproducibility is a real problem	10

Why ML experiments are hard to reproduce	11

Why “the code exists on GitHub” is not enough	11

Implications for design	11

5. Motivation	13

6. Objectives	14

7. Existing Solutions	15

Tools and systems reviewed	15

Comparison table	16

8. Research Gap	17

Research gap	17

What we reuse versus build	17

9. Proposed Solution	18

Core idea	18

System overview	18

Modules and responsibilities	18

User workflow	19

Experiment execution strategy	19

Result comparison strategy	19

Evidence model: three tiers	19

Reproducibility scoring (explainable, not a single opaque number)	20

Why this design	20

10. System Architecture	21

High-level architecture	21

Technology choices and rationale	21

Component interaction (sequence)	22

Deployment architecture	23

Data and artifact layout	23

Failure containment	23

11. Detailed Workflow	24

Step table	24

Cross-cutting rules	26

12. Core Modules	27

13. Experiment Mapping	28

Paper-side extraction	28

Repository-side indexing	28

Candidate generation and scoring	28

Confidence and thresholds	29

Execution command derivation	29

Mapping flow diagram	30

Structured representation	30

Evidence linking	31

14. Execution Environment	32

15. Result Comparison	33

Outcome categories	33

Comparison logic	34

16. Discrepancy Analysis	35

Cause investigation	35

Controlled ablation checks (optional, MVP “should have”)	35

Handling missing, ambiguous and inconsistent information	36

17. Reproducibility Assessment	37

Report structure	37

Example report	37

Report content rules	39

18. Database Design	40

ER diagram	40

Entity notes	40

SQL schema (SQLite/PostgreSQL compatible, simplified)	41

Design notes	42

19. API Design	43

Details	43

20. UI/UX	46

Navigation	46

Screens	46

Shared UI elements	47

Accessibility and responsiveness	47

21. Security	48

Threats	48

Safeguards	48

Orchestrator hardening	49

Demo policy	49

Residual risks (honest list)	49

22. Evaluation	50

Evaluation set	50

Metrics	50

Procedures	50

Success criteria (targets chosen by the team, adjustable)	51

Threats to validity	51

23. MVP	52

MUST HAVE (demo cannot work without these)	52

SHOULD HAVE	52

NICE TO HAVE	52

FUTURE WORK	52

Explicit non-goals for the MVP	52

Suggested team split (assumption)	52

24. Demo Plan	54

Honesty guidance for the presenter	54

Backup plan	55

Candidate Papers for Rehearsal	55

Candidate 1 (recommended): Fashion-MNIST benchmark	55

Candidate 2: fastText text classification	55

Candidate 3: Revisiting Deep Learning Models for Tabular Data	56

Candidate 4: UMAP	56

Selection guidance	56

Reference benchmarks for automated reproduction	57

25. Limitations	58

26. Future Scope	59

27. References	60

Notes	62

# 2. Abstract

Reproducing published machine-learning results is difficult because the information needed is spread across a paper, its repository, configuration files and the execution environment. Hackathon problem statement EL-01 asks for a web-based platform that takes an ML paper and its code repository, executes appropriate experiments in a controlled CPU-only environment, compares reproduced outputs with reported results, and produces an evidence-backed assessment that highlights discrepancies, missing information and implementation differences.

This document proposes ReproLens, a working name for such a platform. ReproLens extracts experimental claims from a paper with page-and-table provenance, maps each claim to repository code and configuration using explainable signals with human confirmation, runs the mapped experiments in a resource-limited Docker sandbox, compares results under an explicit tolerance policy, and classifies each experiment into one of five outcomes. A discrepancy engine investigates potential causes using deterministic checks, and every finding carries evidence labelled as hard evidence (E1), automatically inferred (E2) or LLM interpretation (E3). The document covers the research background, a review of existing tools, the architecture, pipeline, data model, API, user interface, security model, evaluation plan, limitations and future scope. It deliberately separates requirements stated in the official problem statement from assumptions made by the team, and it marks any source or detail that has not been verified.

Keywords: machine learning reproducibility, computational reproduction, experiment-to-code mapping, discrepancy analysis, sandboxed execution, evidence-based assessment.

# 3. Problem Statement

Source of truth: the two screenshots of the official hackathon problem statement EL-01 — AI-Powered ML Paper Reproducibility Platform. Everything in Section 2 is taken from those screenshots. Everything in Section 3 onward that is not in Section 2 is a team assumption and is labelled as such.

## Problem title

EL-01 — AI-Powered ML Paper Reproducibility Platform

Working name for our solution (a team choice, not part of the PS): ReproLens.

## What the official problem statement says

### Background (PS)

- ML research is advancing rapidly, but reproducing published results remains a significant challenge.

- A paper may describe its methodology while important implementation details are scattered across supplementary material, source code, configuration files and documentation.

- Variations in preprocessing, dataset splits, hyperparameters, dependencies or execution environments can lead to results that differ from those reported by the authors.

- A practical system is needed to bridge the gap between what a paper claims and what can actually be reproduced from its available implementation and resources.

### Main problem statement (PS)

- Design a web-based platform that takes an ML research paper along with its associated code repository and assesses the reproducibility of its reported experiments.

- The platform should understand the experimental methodology in the paper, identify the relevant implementation and configuration in the repository, execute appropriate experiments in a controlled environment, and compare resulting outputs with the results reported in the paper.

- The system should go beyond checking whether code exists or generating a paper summary. It should provide an evidence-backed assessment of individual experiments and highlight discrepancies, missing information, or implementation differences that may explain why reproduced results differ.

- For the hackathon, participants work with a curated set of lightweight ML papers and repositories selected to support execution using CPU-only resources.

### Objectives (PS)

- Develop an end-to-end workflow connecting research claims with their corresponding implementations and experimental results.

- Automatically extract relevant experimental information such as datasets, configurations, metrics, procedures and reported results.

- Identify and execute the appropriate experiments from the associated repository.

- Compare reproduced results with the results reported in the paper.

- Identify missing, ambiguous or inconsistent information that may affect reproducibility.

- Present the findings in a clear and interpretable manner, with evidence supporting the assessment.

### Expected deliverables (PS)

- Proposed solution and end-to-end system architecture.

- Working prototype or UI demonstrating the reproducibility workflow.

- Demonstration of experiment execution, result comparison and discrepancy analysis.

- Sample reproducibility assessment/report with supporting evidence.

## Requirements extracted from the PS

### Explicit functional requirements (derived directly from Section 2)

| ID | Requirement | PS basis |
| --- | --- | --- |
| F1 | Accept an ML research paper and its code repository as input | Main problem statement |
| F2 | Extract experimental methodology: datasets, configurations, metrics, procedures, reported results | Objective 2 |
| F3 | Identify relevant implementation and configuration in the repository | Main problem statement; Objective 1 |
| F4 | Execute appropriate experiments in a controlled environment | Main problem statement; Objective 3 |
| F5 | Compare reproduced outputs with paper-reported results | Objective 4 |
| F6 | Produce an evidence-backed assessment per experiment | Main problem statement |
| F7 | Highlight discrepancies, missing information and implementation differences | Main problem statement; Objective 5 |
| F8 | Present findings clearly and interpretably | Objective 6 |
| F9 | Be web-based | Main problem statement |

### Explicit constraints (PS)

- CPU-only resources for execution (hackathon papers are curated to support this).

- Papers and repositories are lightweight and curated by the organisers.

- The system must not reduce to “does code exist?” or “paper summary”.

### Expected inputs and outputs

|  | Explicit in PS | Our interpretation (assumption) |
| --- | --- | --- |
| Inputs | An ML paper; its associated code repository | Paper as PDF (or arXiv ID); repository as Git URL or ZIP |
| Outputs | Reproducibility assessment/report with supporting evidence; results comparison; discrepancy analysis | Interactive dashboard plus exportable report (HTML/PDF/JSON) |

### Non-functional requirements

The PS states no explicit non-functional requirements beyond “controlled environment”, “CPU-only” and “clear and interpretable”. The following are team assumptions, adopted because the platform executes untrusted code and must be demonstrable live:

| ID | Assumption | Rationale |
| --- | --- | --- |
| N1 | Executed code runs in an isolated sandbox with CPU, memory, time and network limits | Repository code is untrusted (see 15-security.md) |
| N2 | Every conclusion links to inspectable evidence | PS requires “evidence-backed” |
| N3 | Runs are re-runnable and logged (commands, versions, hashes) | Needed for a reproducibility tool to be itself reproducible |
| N4 | A demo experiment finishes in minutes, not hours | Live hackathon demonstration |
| N5 | LLM outputs are labelled as interpretation and are validated against source text where possible | Avoids unsupported claims |

### Evaluation criteria that can reasonably be inferred (assumption)

The PS does not publish a rubric. From its deliverables, judges plausibly look at: (a) soundness of the architecture, (b) a working end-to-end demo, (c) real experiment execution with real result comparison, (d) quality of discrepancy analysis and evidence, (e) a usable, honest report, and (f) respect for the CPU-only constraint. This is our inference, not an official criterion.

## Distinguishing official requirements from our assumptions

| Item | Status |
| --- | --- |
| Web-based platform, paper + repo in, assessment out | Official |
| CPU-only, curated lightweight papers | Official |
| Evidence-backed per-experiment assessment | Official |
| Five outcome categories (reproduced / partial / deviated / not executable / insufficient evidence) | Team assumption |
| Reproducibility scoring methodology | Team assumption |
| Docker sandbox, FastAPI, React, SQLite | Team assumption |
| Specific tolerance thresholds | Team assumption (configurable) |

## Scope boundary

In scope: assessing whether reported experimental results can be re-obtained from the paper and repository on CPU. Out of scope: judging scientific novelty, correctness of the research idea, peer review quality, or reproducing GPU-scale training.

# 4. Background

Source status: every claim marked [Ref N] maps to 19-references.md. References whose pages were opened and checked while preparing this package are marked Verified there; others are marked To be verified and should be re-checked before the final submission.

## Reproducibility and replicability

Terminology is not uniform across fields. The U.S. National Academies report Reproducibility and Replicability in Science defines reproducibility as obtaining consistent results using the same input data, computational steps, methods and code, and conditions of analysis, and replicability as obtaining consistent results across studies that aim to answer the same question with new data [Ref 3]. Pineau et al. discuss the same distinction for ML, noting that terminology is used inconsistently across communities [Ref 4].

ACM artifact badging uses different words (repeatability, reproducibility, replicability depending on who runs the experiment and with which setup) [Ref 12]. To avoid confusion, this project fixes its own meaning:

| Term used in this project | Meaning |
| --- | --- |
| Computational reproduction | Re-running the authors’ released code/configuration on the authors’ (or equivalent) data and comparing outputs to the paper |
| Replication | New data or independent reimplementation. Out of scope for the MVP |

The platform assesses computational reproduction only. A paper that passes is consistent with its reported numbers under our environment; this is not proof that the scientific claim is true.

## Evidence that reproducibility is a real problem

- Science broadly. In a Nature survey of 1,576 researchers, more than 70% had tried and failed to reproduce another scientist’s experiments and more than half had failed to reproduce their own [Ref 1].

- AI research. Gundersen and Kjensmo surveyed 400 papers from IJCAI and AAAI and examined which documentation variables (for example method, data, experiment) were reported, finding the share of papers documenting these low [Ref 5]. (Exact percentages: To be verified against the paper before quoting.)

- Deep reinforcement learning. Henderson et al. showed that results vary with random seeds, hyperparameters, implementation differences and codebases, and that reporting practice makes fair comparison difficult [Ref 6].

- Community response. The NeurIPS 2019 reproducibility program introduced a code-submission policy, a reproducibility checklist and a community reproducibility challenge [Ref 4]. The ML Reproducibility Challenge continues this effort [Ref 14].

- Data leakage. Kapoor and Narayanan surveyed ML-based science and found leakage-related errors across many fields, a failure that code availability alone does not reveal [Ref 7].

- Statistical rigour. Bouthillier et al. argue that comparisons need to account for sources of variation such as data sampling, initialisation and hyperparameter choice [Ref 8].

- Benchmarks for automated reproduction. CORE-Bench (270 tasks from 90 papers) and PaperBench (20 ICML 2024 papers, 8,316 gradable tasks) show that even frontier agents perform far from reliably on reproduction tasks, which is a useful warning for our own LLM components [Ref 9, Ref 10].

## Why ML experiments are hard to reproduce

Each factor below is a possible root cause the discrepancy engine (08-discrepancy-analysis.md) can look for.

| Factor | How it breaks reproduction | What the platform can check |
| --- | --- | --- |
| Dataset version differences | Dataset re-releases, cleaning, or different mirrors change the numbers | Dataset hash/size/row counts vs. paper statistics |
| Train/validation/test splits | Random splits, undocumented split files, or tuning on the test set | Presence of split files or seeds; paper-stated split sizes vs. observed |
| Random seeds | Initialisation and shuffling change results; variance is often large [Ref 6, Ref 11] | Seed set in code? Multiple-seed rerun to estimate variance |
| Hardware | Different CPUs/BLAS, thread counts or floating-point order change low-order digits | Record CPU model, thread count |
| Python/package versions | Library defaults change between versions (for example estimator defaults) | Compare pinned vs. installed versions; flag unpinned packages |
| CUDA/GPU differences | GPU kernels can be non-deterministic and differ from CPU [Ref 11] | Detect GPU-only code paths; mark experiment CPU-infeasible |
| Preprocessing | Normalisation, tokenisation, augmentation not fully specified | Compare paper text vs. code preprocessing calls |
| Hyperparameters | Paper reports some; code defaults to others; search space unreported | Diff paper-stated vs. config/code values |
| Missing configuration | No config for a specific table or figure | Map each paper table to config/script; flag orphans |
| Incomplete repositories | Missing data loaders, checkpoints, scripts | Static check of imports, referenced paths |
| Undocumented procedures | Manual steps, run order, post-processing in notebooks | README/script analysis; notebook cell order |
| Paper-code mismatch | Code does something different from the text | Cross-check hyperparameters, metrics, loss definitions |

Variance deserves emphasis: Pham et al. measured run-to-run variability in deep learning training even under controlled settings and attribute part of it to non-determinism in software and hardware [Ref 11]. Therefore a single run that differs from the paper is weak evidence of an error, and the platform should state so.

## Why “the code exists on GitHub” is not enough

- Code can exist yet not run (missing dependencies, removed data URLs, API changes).

- Code can run yet not produce the paper’s configuration (default hyperparameters differ from reported ones).

- Code can run and produce numbers that differ from the paper with no documented explanation.

- Documentation checklists record what the authors declare, not what happens when the code runs [Ref 4].

- A paper summary says what the paper claims; it does not test any claim.

The PS makes the same point explicitly (code existence checks and summaries are insufficient). The platform therefore treats execution plus comparison as the core evidence and everything else as context.

## Implications for design

- Treat the paper’s tables as claims with provenance (page, table, cell).

- Separate hard evidence (observed execution) from inference and LLM interpretation.

- Estimate variance where affordable (multiple seeds) before calling a difference “significant”.

- Never claim causality; report potential causes supported by evidence.

- Be explicit about what could not be tested (GPU-only, proprietary data, time-limit).

# 5. Motivation

Reproducibility failures waste researcher time and weaken trust in published results. A Nature survey found that more than 70% of the 1,576 responding researchers had failed to reproduce another scientist’s experiments [Ref 1]. Within AI, studies of deep reinforcement learning showed that seeds, hyperparameters and implementation choices can change conclusions [Ref 6], and conference programs introduced code submission and reproducibility checklists in response [Ref 4].

Checklists record what authors declare; artifact evaluation relies on human reviewers; tracking tools record an author’s own runs. None of these, by themselves, answers the practical question a reader or reviewer has: if I take this paper and this repository and run them, do I get the reported numbers, and if not, why not? Recent agent benchmarks show how hard automating this is [Ref 9, Ref 10], which motivates an approach that keeps humans in the loop, grounds conclusions in execution evidence, and is honest about uncertainty.

Participants in this hackathon receive a curated set of lightweight papers that can run on CPU only (official PS), so the problem is tractable at demo scale while still exercising the full chain from claim to evidence.

# 6. Objectives

Objectives stated in the official problem statement

- Develop an end-to-end workflow connecting research claims with implementations and experimental results.

- Automatically extract datasets, configurations, metrics, procedures and reported results.

- Identify and execute the appropriate experiments from the repository.

- Compare reproduced results with reported results.

- Identify missing, ambiguous or inconsistent information that may affect reproducibility.

- Present findings clearly, with supporting evidence.

Additional project objectives (team assumptions)

- Keep every conclusion traceable to inspectable evidence, with LLM output clearly labelled.

- Execute untrusted repository code safely enough for a controlled demonstration.

- Define explainable comparison tolerances and a decomposable score instead of an opaque headline number.

- Deliver a realistic MVP that a small team can build and demonstrate in a hackathon.

# 7. Existing Solutions

Method: capabilities below are stated from each tool’s purpose as documented by its maintainers (see 19-references.md). Where a capability was not confirmed against current documentation it is marked (to be verified). We make no claim that ReproLens is “better”; we identify a gap in the workflow coverage.

## Tools and systems reviewed

### MLflow

- What it does: open-source platform for the ML lifecycle: tracking of parameters, metrics and artifacts; model packaging; project packaging [Ref 15].

- Inputs: run parameters/metrics logged by user code. Outputs: run history, comparison UI, registered models.

- Helps reproducibility by: recording what was run, with which parameters and code version, so the author’s own runs can be repeated.

- Does not: read a paper, link a paper table to code, or compare against paper-reported numbers. It records runs; it does not decide which run corresponds to a claim.

- Executes experiments: MLflow Projects can run packaged code; it does not choose experiments for you.

### DVC (Data Version Control)

- What it does: Git-based versioning of data and models, reproducible pipelines declared in dvc.yaml, experiment management, metrics/params diff between revisions [Ref 16].

- Helps reproducibility by: pinning data and pipeline stages so dvc repro can re-execute them.

- Does not: parse papers or compare against published numbers. It requires the repository to already use DVC.

### Weights & Biases (W&B)

- What it does: hosted experiment tracking, sweeps, artifacts and reports [Ref 17].

- Helps reproducibility by: centralised logging and shareable reports of the author’s runs.

- Does not: reproduce someone else’s repository or validate paper claims. Primarily SaaS (self-hosting options exist, to be verified).

### Papers with Code (archived)

- What it did: linked papers to code, datasets, methods and leaderboards. It was shut down by Meta in July 2025; the domain now redirects to Hugging Face Trending Papers and a static data snapshot remains on GitHub [Ref 18].

- Relevance: useful for discovering paper-code pairs and reported benchmark numbers (archived data), not for execution or verification. It showed that a link between a paper and a repo exists, not that the code reproduces the claim.

### Containerisation: Docker, repo2docker/Binder, ReproZip

- Docker packages an environment [Ref 19]. repo2docker builds a container image from a repository’s dependency files [Ref 20]. ReproZip traces an experiment’s execution and packs files and dependencies for re-running elsewhere [Ref 21].

- Helps by: capturing environments. Does not: know which command corresponds to which paper claim or compare outputs.

- For us: these are building blocks, not competitors; we reuse Docker for sandboxing.

### Code Ocean

- What it does: a commercial “compute capsule” platform that bundles code, data and environment for reproducible runs [Ref 22].

- Does not (as far as documented): extract claims from a paper and auto-assess them (to be verified).

### Reproducibility checklists and artifact evaluation

- ML Reproducibility Checklist / NeurIPS program [Ref 4, Ref 13]: authors self-declare items (data, code, hyperparameters, compute).

- ACM artifact review and badging [Ref 12] and conference artifact-evaluation tracks: human reviewers run artifacts and award badges.

- ML Reproducibility Challenge [Ref 14]: volunteers reproduce papers and write reports.

- Strength: high-quality human judgement. Limitation: manual, slow, not scalable; checklists are self-reported.

### Research on automated reproduction agents

- CORE-Bench [Ref 9]: benchmark of 270 tasks from 90 papers where agents must install, run and extract results from repositories.

- PaperBench [Ref 10]: benchmark where agents replicate 20 ICML 2024 papers from scratch, graded by rubrics.

- Relevance: these are evaluation benchmarks for agents, not deployable assessment platforms. They show the task is hard and give us a way to think about grading (hierarchical rubrics, partial credit). They are not products a user can upload a paper to and receive an evidence-backed report.

## Comparison table

Legend: Yes = documented capability; No = not a purpose of the tool; Partial = limited; N/A = not applicable. Entries reflect each tool’s stated purpose, not an exhaustive audit.

| Capability | MLflow | DVC | W&B | Papers with Code (archived) | Docker / repo2docker | Code Ocean | Checklists / Artifact eval | CORE-Bench / PaperBench |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Executes experiments | Partial (Projects) | Yes (pipelines) | Partial (launch/sweeps) | No | Yes (runs env) | Yes | Humans do | Agents do (benchmark) |
| Understands the paper | No | No | No | Metadata only | No | No | Humans | Task input |
| Maps paper claim to code | No | No | No | Paper-to-repo link only | No | No | Humans | Rubric-based |
| Compares to paper-reported numbers | No | Between own revisions | Between own runs | Leaderboard values (not re-run) | No | No | Humans | Yes (graded) |
| Discrepancy analysis | No | No | No | No | No | No | Human report | Rubric diagnosis |
| Evidence-backed explanation | Logs only | Logs only | Logs only | No | No | No | Human prose | Judge output |
| Deployable assessment product | Tracking tool | Tracking tool | SaaS | Discontinued | Infra | Commercial | Process | Benchmark |
| Key technologies | Python, REST, UI | Git, YAML | SaaS, SDK | Web, archive | Containers | Containers | Process | LLM agents, VMs/Docker |

# 8. Research Gap

## Research gap

Tracking and packaging tools (MLflow, DVC, W&B, Docker) are designed so that authors can record and repeat their own work. Checklists and artifact evaluation judge reproducibility with human effort. Agent benchmarks measure how well agents can reproduce papers. Based on this review, we did not identify a widely available tool that, given a third-party paper and repository, connects the following chain end to end. (Absence claim: to be verified by a broader literature search before presenting it as fact.)

Research Paper -> Experimental Claims -> Repository -> Relevant Implementation
  -> Controlled Execution -> Reproduced Results -> Comparison
  -> Discrepancy Analysis -> Evidence-backed Reproducibility Report

The specific gap ReproLens targets is the claim-level linkage: tying individual reported results (a table cell) to the code that should produce them, executing it in a controlled CPU sandbox, and explaining differences with linked evidence. Tracking tools can be consumed by ReproLens (for example reading dvc.yaml or MLflow logs as evidence of the intended procedure), so we position them as complements.

## What we reuse versus build

| Component | Reuse | Build |
| --- | --- | --- |
| Environment isolation | Docker | Sandbox policy, resource profile |
| Dependency discovery | pip, requirements.txt, pyproject.toml, conda files | Missing/unpinned dependency analysis |
| Pipeline hints | dvc.yaml, MLflow MLproject if present | Paper-claim mapping |
| Paper parsing | PDF libraries | Claim and table extraction, provenance |
| Comparison | numpy/pandas | Tolerance policy, discrepancy taxonomy, evidence graph |

# 9. Proposed Solution

ReproLens is a working name chosen by the team. The official problem title remains AI-Powered ML Paper Reproducibility Platform.

## Core idea

Treat every numeric result in the paper as a claim with provenance, find the code that is supposed to produce it, run that code in a sandbox, and compare observed numbers to the claim. Every statement in the final report links to an evidence item. LLMs help with reading messy text and proposing mappings, but they never act as the judge of numbers: numbers come from execution and arithmetic.

## System overview

| Layer | Responsibility |
| --- | --- |
| Ingestion | Receive paper (PDF/arXiv ID) and repository (Git URL/ZIP); validate size and type |
| Paper understanding | Extract text, tables, sections; build Claim records with page/table/cell provenance |
| Repository understanding | Index files, parse configs/README/code (AST); build a code inventory |
| Mapping | Link each Claim to candidate scripts, configs, datasets and a proposed command |
| Execution | Build an environment and run the command in a resource-limited container |
| Comparison | Parse produced metrics and compare with the reported value under a tolerance policy |
| Discrepancy analysis | Classify outcome; collect evidence for potential causes |
| Reporting | Generate dashboard and exportable report with an evidence appendix |

## Modules and responsibilities

| Module | Responsibility | Deterministic or LLM-assisted |
| --- | --- | --- |
| paper_parser | PDF to text/tables with page coordinates | Deterministic (LLM only to tidy tables, then re-validated) |
| claim_extractor | Candidate experiments: dataset, model, metric, value, procedure | LLM-assisted with schema, then verbatim-quote check |
| repo_indexer | File tree, entry points, requirements, configs, README commands | Deterministic |
| code_analyzer | AST: argparse flags, config keys, seeds, dataset loaders, metric calls | Deterministic |
| mapper | Rank candidate (claim, code) pairs by lexical, structural and optional embedding similarity, with LLM re-ranking | Hybrid |
| env_builder | Derive dependencies; build image; record versions | Deterministic |
| runner | Execute with limits; capture stdout/stderr, exit code, timing, resource use, artifacts | Deterministic |
| metric_extractor | Parse metrics from logs/files (regex, JSON, CSV) | Deterministic first; LLM fallback flagged |
| comparator | Deviation arithmetic, tolerance policy, classification | Deterministic |
| discrepancy_engine | Rule-based checks that produce evidence items per candidate cause | Deterministic checks; LLM only for wording |
| report_generator | Assemble report with confidence labels | Templates; LLM only for narrative, constrained to cited evidence |

## User workflow

- Create a project; upload paper; paste repository URL.

- Review extracted experiments (user can edit or deselect claims).

- Review mapping proposals (accept, change, or supply a command).

- Choose experiments to run and the time budget.

- Watch execution; inspect logs.

- View comparison dashboard and discrepancy analysis.

- Export report.

A human-in-the-loop step at 2 and 3 is deliberate: it reduces the damage from LLM extraction errors and is realistic for a first version.

## Experiment execution strategy

- Prefer entry points the repository documents (README commands, Makefile, scripts). Only synthesise a command when a documented one is absent, and mark it as inferred.

- Run in two phases: setup (install dependencies, download allowed data) and run (no network).

- Budget: per-experiment wall-clock cap and memory cap; if the full experiment exceeds the cap, run a declared reduced variant (for example fewer epochs or a data subset) and label the result partial by design. Never silently shrink an experiment.

- For stochastic experiments, run N seeds (default 3 where time allows) to estimate variance.

## Result comparison strategy

For each claim with reported value r and reproduced value(s) x:

- Absolute difference d = x - r.

- Relative deviation delta = (x - r) / |r|, computed only when r != 0 and the metric is on a ratio scale. For bounded metrics in [0, 1] we also report percentage-point difference.

- If the paper reports a mean with standard deviation or confidence interval, check whether x lies inside that interval.

- Apply the tolerance policy in 08-discrepancy-analysis.md.

## Evidence model: three tiers

| Tier | Meaning | Examples | How shown |
| --- | --- | --- | --- |
| E1 Hard evidence | Directly observed or verbatim | Exit code, log lines, parsed metric value, file hash, exact paper text span with page, installed package versions | Solid badge |
| E2 Automatically inferred | Produced by deterministic analysis of artifacts, with a confidence | AST finding that random_state is not set; config key matches paper hyperparameter name; fuzzy dataset name match | Outlined badge with confidence |
| E3 LLM interpretation | Model-generated reading or explanation | Proposed claim-to-script mapping; natural-language explanation | Dashed badge; must cite E1/E2 ids; excluded from scoring unless confirmed by user or E1/E2 |

Rule: a conclusion that rests only on E3 is reported as “Insufficient evidence”.

## Reproducibility scoring (explainable, not a single opaque number)

We report two separate, decomposable scores plus a categorical verdict. Weights are team defaults, configurable, and not empirically calibrated; the report always shows the per-dimension values so reviewers can disagree with the weights.

### Readiness score (static, no execution)

Each dimension is scored 0 to 1 from checklist items evaluated with E1/E2 evidence.

| Dimension | Example checks | Default weight |
| --- | --- | --- |
| Code availability | Repo accessible; license present; entry points found | 0.10 |
| Environment reproducibility | Dependency file present; versions pinned; Python version stated | 0.20 |
| Dataset availability | Dataset reachable or loader present; split defined | 0.20 |
| Configuration completeness | Hyperparameters in paper found in config/code; seeds set | 0.20 |
| Documentation completeness | README gives run commands; mentions expected outputs | 0.15 |
| Claim-to-code traceability | Each claim maps to a script/config with confidence above threshold | 0.15 |

Readiness = sum(weight_i * score_i), with missing dimensions excluded and weights renormalised (and the exclusion shown).

### Execution score (per experiment, then aggregated)

| Component | Definition |
| --- | --- |
| Execution success | 1 if completed with parseable metric; 0 otherwise |
| Metric agreement | 1 within tolerance, partial credit (linear) between tolerance and 2x tolerance, 0 beyond |
| Variance support | Share of seeds that fall within tolerance (when multiple seeds run) |

ExperimentScore = ExecutionSuccess * (0.7 * MetricAgreement + 0.3 * VarianceSupport); if only one seed ran, MetricAgreement carries full weight and the report notes “single run”.

Aggregate across experiments with equal weights by default (optionally weighted by the user for “main result” tables).

### Verdict (rule-based, shown instead of a headline score)

Each experiment receives one of five categories (defined in 08-discrepancy-analysis.md). The overall assessment is a count by category plus a one-paragraph, evidence-linked summary. We deliberately avoid a single “reproducibility percentage” as the headline.

## Why this design

- It satisfies the PS chain: claims, mapping, execution, comparison, discrepancy, evidence.

- It keeps LLMs in roles where errors are detectable (extraction with quote checks, ranking with human confirmation).

- It fits a CPU-only hackathon: a small number of curated, lightweight experiments, run in containers.

# 10. System Architecture

All technology choices are proposals. Each is chosen against a concrete requirement; alternatives are noted.

## High-level architecture

## Technology choices and rationale

| Area | Choice | Why | Alternative considered |
| --- | --- | --- | --- |
| Frontend | React with Vite and a component library; Recharts for charts | Fast to build dashboards, tables and diff views; no server-side rendering needed for a demo | Next.js (more setup than needed for MVP) |
| Backend | Python 3.11 with FastAPI | Same language as ML tooling and repository analysis; typed request models; automatic OpenAPI docs | Flask, Django |
| Background jobs | RQ with Redis, or a simple in-process worker thread for the MVP | Executions take minutes; API must stay responsive | Celery (heavier), plain threads |
| Live progress | Server-Sent Events | One-way progress stream is enough; simpler than WebSockets | WebSockets, polling |
| Database | SQLite for MVP, PostgreSQL for deployment (via SQLAlchemy) | Zero-setup demo; same schema migrates | Postgres only |
| File storage | Local volume per project (workspaces/{project_id}) | Hackathon scale; no cloud dependency | S3-compatible object storage later |
| PDF extraction | PyMuPDF for text with coordinates; pdfplumber for tables | Page and bounding-box provenance is required for evidence | GROBID (more structured but heavier service; optional extension) |
| LLM extraction | Hosted LLM API with JSON-schema outputs | Papers are heterogeneous; rules alone are brittle | Local small model (weaker on this task; CPU-bound) |
| Semantic matching | Lexical (BM25/TF-IDF) first; optional small sentence-embedding model on CPU | Cheap and explainable; embeddings only as booster | LLM-only matching (opaque, costly) |
| Repo access | git clone --depth 1 with size limits; GitHub API only for metadata | Shallow clone is fast; API unnecessary for most data | Full clone |
| Static analysis | Python ast module; tomllib, YAML and JSON parsers; nbformat for notebooks | Deterministic and explainable for Python repositories | tree-sitter for multi-language (future) |
| Execution | Docker containers via Docker SDK for Python | Mature isolation primitives, resource flags, reproducible images | Plain subprocess (weaker isolation), Firecracker/gVisor (stronger, more setup) |
| Numerics | numpy, pandas, scipy | Deviation and interval calculations | None needed |
| Report | Jinja2 to HTML; WeasyPrint for PDF; JSON as canonical export | Machine-readable plus human-readable | LaTeX (heavier) |

Not selected for MVP, on purpose: Kubernetes, vector database, GPU orchestration, multi-agent frameworks. They add complexity without helping the demonstrated chain.

## Component interaction (sequence)

## Deployment architecture

Note on the Docker socket: giving the worker access to the Docker socket is equivalent to root on the host. For the MVP, run on a dedicated machine or VM, expose Docker through a restricted proxy, and treat this as a known risk (see 15-security.md).

## Data and artifact layout

workspaces/{project_id}/
  paper/paper.pdf
  paper/extracted/{text.json, tables.json}
  repo/                      # shallow clone, read-only mount into sandbox
  runs/{run_id}/
    command.json             # exact command and environment
    stdout.log, stderr.log
    resource.json            # CPU time, peak memory, wall clock
    outputs/                 # files produced by the experiment
    env/{pip_freeze.txt, system.json}
  report/{report.json, report.html, report.pdf}

## Failure containment

- Each pipeline stage records status and a machine-readable failure reason.

- A failed stage never aborts the whole analysis: downstream stages mark affected experiments as “not executable” or “insufficient evidence” with the reason.

- All LLM calls are logged (prompt hash, model name, output) so interpretations can be audited.

# 11. Detailed Workflow

The PS-aligned 15 steps are kept and improved: we add Step 0 (validation) and split mapping and environment checks so failures are attributable.

## Step table

| # | Step | Input | Processing | Output | Technologies | Possible failures |
| --- | --- | --- | --- | --- | --- | --- |
| 0 | Validate inputs | PDF, repo URL | Check file type/size, URL scheme and host allow-list, repo size via shallow clone | Accepted job or rejection reason | FastAPI validators | Encrypted/huge PDF; private repo; oversized repo |
| 1 | Upload paper | PDF or arXiv ID | Store file, hash it | Paper record with SHA-256 | FastAPI, local storage | Corrupt PDF |
| 2 | Provide repository | Git URL or ZIP | Record URL and commit SHA for pinning | Repository record | git | Repo deleted, rate limits |
| 3 | Parse paper | PDF | Text with page/bbox, section tree, tables | text.json, tables.json | PyMuPDF, pdfplumber | Scanned PDF (no text layer), mangled tables, two-column order errors |
| 4 | Extract claims | Parsed paper | LLM extracts structured claims; each field must include a quoted source span; verbatim check against text | Draft Experiment records | LLM with JSON schema | Hallucinated fields; missed tables; unit/metric ambiguity |
| 5 | Clone and index repo | Repo URL, SHA | Shallow clone; file inventory; parse README, configs, requirements, Makefile, notebooks | Code inventory | git, ast, YAML/TOML parsers | Non-Python repo; submodules; LFS data |
| 6 | Map claims to code | Claims, inventory | Candidate generation then ranking (see 07-experiment-mapping.md) | Ranked mappings with confidence | BM25, optional embeddings, LLM re-rank | No candidate; several plausible scripts |
| 7 | Datasets and dependencies | Mapped code | Detect dataset loaders, download URLs, local paths; resolve dependency files | Dataset and dependency report | ast, regex, pip resolver | Dead URLs; unpinned deps; system libraries needed |
| 8 | Build environment | Dependency list, base image | Build image; install in setup phase; save pip freeze | Image digest, version manifest | Docker SDK | Build failure; incompatible versions; GPU-only wheels |
| 9 | Execute experiments | Command, image | Run with CPU/mem/time/pid limits, no network in run phase; N seeds when feasible | Run records | Docker | Timeout; OOM; missing data; interactive prompts |
| 10 | Capture outputs | Run record | Store logs, resource use, produced files; parse metrics (JSON/CSV/regex) | Reproduced results | Python parsers | Metric not printed; ambiguous multiple values |
| 11 | Reported results | Claims | Normalise numbers, units, bounds, std/CI | ReportedResult rows | pandas | Percent vs fraction confusion |
| 12 | Compare | Reported, reproduced | Deviation arithmetic; tolerance policy | Comparison rows | numpy | Different metric definitions |
| 13 | Classify discrepancies | Comparisons, run status | Assign one of five outcomes | Outcome per experiment | Rules engine | Insufficient information |
| 14 | Collect evidence | Everything above | Run rule checks per candidate cause; attach E1/E2 items | Evidence graph, potential causes with strength | Rules, diff tools | False leads; coincidental mismatches |
| 15 | Report | All records | Assemble report; narrative restricted to cited evidence | HTML/PDF/JSON | Jinja2, WeasyPrint | Report too long; unsupported narrative (blocked by citation check) |

## Cross-cutting rules

- Pinning: store paper hash, repo commit SHA, image digest. Re-running the same analysis must be possible.

- Idempotent stages: each stage can be re-run without redoing earlier ones.

- Human checkpoints: after Step 4 (claims) and Step 6 (mappings).

- Time budget: the user sets total budget; the scheduler runs experiments in priority order (main-table claims first).

# 12. Core Modules

The platform is organised into the modules below. Responsibilities, determinism and failure behaviour are defined in Sections 9 to 11.

| Module | Responsibility | Deterministic or LLM-assisted |
| --- | --- | --- |
| Paper parser | PDF to text, sections and tables with page coordinates | Deterministic |
| Claim extractor | Structured experimental claims with verbatim-verified spans | LLM-assisted, validated |
| Repository indexer | File inventory, entry points, requirements, configs, README commands | Deterministic |
| Code analyzer | AST findings: CLI arguments, config keys, seeds, loaders, metrics | Deterministic |
| Experiment mapper | Ranked claim-to-code mappings with sub-scores and confidence | Hybrid; human-confirmed |
| Environment builder | Dependency resolution, image build, version manifest | Deterministic |
| Sandbox runner | Resource-limited execution, log and resource capture | Deterministic |
| Metric extractor | Parsing reproduced metrics from logs and outputs | Deterministic first |
| Comparator | Deviation arithmetic and outcome classification | Deterministic |
| Discrepancy engine | Rule-based checks producing evidence for potential causes | Deterministic checks |
| Report generator | Evidence-linked report in HTML/PDF/JSON | Template-based; narrative constrained to cited evidence |

# 13. Experiment Mapping

This is the most important and least solved module. The design therefore favours explainable signals and a human confirmation step over a fully autonomous mapping.

## Paper-side extraction

| Source | Technique | Output |
| --- | --- | --- |
| Experiment sections (“Experiments”, “Evaluation”, appendices) | Section-tree segmentation from PDF headings and font sizes | Text blocks with page numbers |
| Result tables | pdfplumber table detection; LLM-assisted header repair; verify every number appears in the extracted text | Cells with row/column labels and bounding boxes |
| Setup details | LLM extraction restricted to a JSON schema; every field requires a quoted span | Dataset, preprocessing, model, hyperparameters, metric |
| Supplementary material | Optional second PDF/appendix upload | More hyperparameters |

Validation rule: a field is accepted as E2 only if its quoted span occurs verbatim (after whitespace normalisation) in the parsed text. Otherwise it is kept as E3 and highlighted for user review.

## Repository-side indexing

| Signal | Technique |
| --- | --- |
| Entry points | Files with if __name__ == "__main__", scripts under scripts/, Makefile targets, README code blocks, dvc.yaml stages, MLproject entries |
| CLI parameters | AST detection of argparse/click/typer arguments and defaults |
| Config files | YAML/JSON/TOML/INI parsing; flatten keys |
| Datasets | Loader calls (torchvision.datasets, sklearn.datasets, pd.read_csv), download URLs, local paths |
| Models | Class definitions and constructor arguments; estimator names |
| Metrics | Calls such as accuracy_score, f1_score, custom evaluate functions; printed metric names |
| Seeds | random.seed, np.random.seed, torch.manual_seed, random_state= |
| Notebooks | nbformat cell order, outputs |

## Candidate generation and scoring

For each claim, score every entry-point candidate with an explainable weighted sum of sub-signals in [0, 1]:

| Signal | Description | Default weight (assumption) |
| --- | --- | --- |
| Dataset-name match | Claim dataset appears in loader/config/path (normalised, alias list) | 0.25 |
| Model-name match | Model/estimator/class names match | 0.20 |
| Metric match | Metric function or printed key matches | 0.15 |
| Hyperparameter overlap | Fraction of paper hyperparameters found with equal values in config/code/CLI | 0.20 |
| Textual similarity | BM25 between claim text and README/docstrings/script names | 0.10 |
| Structural hint | README or Makefile explicitly cites the table/figure/section | 0.10 |

An optional embedding similarity may replace the textual similarity term. Every sub-score is stored, so the UI can show why a mapping was proposed.

An LLM then re-ranks the top k (for example 5) candidates, but must cite which sub-signals or code lines it relies on. If its choice contradicts the top-scored candidate, both are shown and the mapping is flagged “needs confirmation”.

## Confidence and thresholds

| Confidence | Rule (assumption) |
| --- | --- |
| High | Score >= 0.7 and runner-up margin >= 0.15 |
| Medium | 0.4 to 0.7 or small margin |
| Low | < 0.4; the UI asks the user to choose or give a command |

Thresholds are initial guesses and must be tuned on the labelled demo set (see 16-evaluation.md).

## Execution command derivation

- Prefer a command shown in README/Makefile/CI config that targets the mapped script.

- Otherwise build python <script> --arg value from detected CLI arguments, setting values from the claim’s hyperparameters where names match; mark as inferred (E2).

- If values cannot be set (hard-coded in code), run with defaults and record a hyperparameter mismatch finding when defaults differ from the paper.

- Never modify repository source in the MVP. Overrides happen via CLI/config only, and every override is logged.

## Mapping flow diagram

## Structured representation

Improved over the PS-suggested skeleton: separate claims, mappings, runs and comparisons, because one claim can have several candidate mappings and several runs.

{
  "experiment_id": "EXP-003",
  "claim": {
    "text": "Random Forest reaches 0.873 test accuracy on <dataset>",
    "source": {"paper_sha256": "...", "page": 6, "table": "Table 3", "row": "RandomForest", "col": "Accuracy", "bbox": [72, 310, 410, 326]},
    "quoted_span_verified": true
  },
  "setup": {
    "dataset": {"name": "...", "split": "train/test as released", "evidence": ["EV-11"]},
    "preprocessing": ["..."],
    "model": {"name": "RandomForestClassifier", "hyperparameters": {"n_estimators": 100, "max_depth": 10}},
    "training_procedure": "...",
    "metric": {"name": "accuracy", "higher_is_better": true},
    "seeds_reported": null
  },
  "reported_result": {"value": 0.873, "unit": "fraction", "std": null, "n_runs_reported": null},
  "mappings": [
    {"mapping_id": "MAP-1", "files": ["benchmark/runner.py"], "functions": ["run_experiment"],
     "configs": [], "command": "python ...", "command_origin": "readme|inferred|user",
     "score": 0.78, "subscores": {"dataset": 1.0, "model": 1.0, "metric": 1.0, "hyper": 0.5},
     "confidence": "high", "confirmed_by_user": false}
  ],
  "runs": [
    {"run_id": "RUN-1", "seed": 0, "status": "completed", "exit_code": 0, "wall_s": 41.2,
     "image_digest": "sha256:...", "metric_value": 0.869, "log_evidence": "EV-31"}
  ],
  "comparison": {"abs_diff": -0.004, "rel_dev_pct": -0.46, "within_reported_interval": null,
                 "outcome": "near_exact"},
  "discrepancies": [],
  "missing_information": ["random seed not stated in paper"],
  "evidence": [{"id": "EV-31", "tier": "E1", "kind": "log_line", "ref": "runs/RUN-1/stdout.log:118"}]
}

## Evidence linking

Every extracted field, mapping and finding carries one or more evidence_ids. Evidence kinds: paper_span, table_cell, file_range, ast_finding, config_key, log_line, package_version, hash, resource_stat, llm_note (always E3).

# 14. Execution Environment

Repository code is untrusted, so execution happens inside Docker containers created per run. The run is split into two phases.

| Phase | Purpose | Network | Writable locations |
| --- | --- | --- | --- |
| Setup | Install dependencies and fetch allowed datasets | Allow-list through a proxy (package index and approved data hosts only) | Image layers, build cache |
| Run | Execute the mapped command | None | tmpfs for temporary files and one output volume; repository mounted read-only |

Default resource profile (team assumption, configurable): 2 CPUs, 4 GB memory with swap equal to memory, 256 processes, a per-experiment wall-clock limit (default 15 minutes), non-root user, all Linux capabilities dropped, no-new-privileges. The environment record stores the image digest, operating system, CPU model, Python version, the full pip freeze, limits, and the exact command, so that each result can be re-run and so that environment differences can be reported as evidence.

If a full experiment cannot fit the budget, a reduced variant may be run only with explicit user consent, and the result is labelled partial by design. Detailed threats and controls are in Section 21.

# 15. Result Comparison

## Outcome categories

| Outcome | Definition (team assumption, thresholds configurable) |
| --- | --- |
| Exact / near-exact reproduction | Run completed; reproduced value within tolerance tau_near of reported value, or inside the paper’s reported interval |
| Partial reproduction | Run completed but only part of the claim is matched: deviation between tau_near and tau_partial; or some rows/metrics of a table matched and others did not; or an agreed reduced variant was run |
| Significant deviation | Run completed; deviation beyond tau_partial, and variance evidence (if any) does not explain it |
| Not executable | No valid result: build failure, missing data/code, timeout, GPU-only, crash |
| Insufficient evidence | Cannot decide: mapping low-confidence, metric ambiguous, single run on a high-variance method, or reported value unparseable |

Default tolerances (our assumption, not a standard): tau_near = 1% relative deviation, tau_partial = 5%; for bounded metrics also report percentage points. For metrics where relative deviation is misleading (reported value near 0, signed metrics, rank metrics) the system uses absolute difference and says so. These defaults must be tuned per metric on the demo set.

## Comparison logic

Calculations:

- delta_pct = 100 * (x_mean - r) / |r|, defined only for r != 0.

- With n >= 3 seeds: report x_mean, sample standard deviation s, and whether r lies within x_mean +/- 2*s/sqrt(n) (a rough check, not a formal hypothesis test; the report must say “rough”). If the paper reports its own std, also report overlap of intervals.

- With n = 1: no variance claim is made.

# 16. Discrepancy Analysis

## Cause investigation

The engine runs checks, each returning zero or more evidence items. A cause is listed only if at least one check produced E1 or E2 evidence. Wording is always “Potential cause supported by evidence”, with a strength label.

| Candidate cause | Checks (examples) | Typical evidence |
| --- | --- | --- |
| Different dataset | Dataset hash/size/row count vs. paper-stated size; class counts | hash, config_key, paper_span |
| Dataset unavailable | Download URL status in setup phase; missing local path | log_line (HTTP error), file_range |
| Different preprocessing | Paper preprocessing terms vs. calls in code (normalisation, resizing, tokenisation) | ast_finding vs paper_span |
| Missing hyperparameters | Paper-stated hyperparameters absent in config/CLI; values hard-coded | config_key, ast_finding |
| Different random seed | Seed unset, or paper seeds absent; variance across our seeds | ast_finding, multi-run stats |
| Dependency/version mismatch | Paper/README versions vs. installed; unpinned packages; library default changes | package_version, file_range |
| Hardware limitations | CPU-only reduced run; thread count; GPU-specific code | resource_stat, ast_finding (.cuda(), device="cuda") |
| Repository-code mismatch | README commands that fail; scripts not producing the reported metric | log_line, file_range |
| Paper-repository inconsistency | Paper value for a hyperparameter differs from repo default | paper_span + config_key |
| Missing files | Imports/paths that do not exist at the pinned commit | ast_finding, log_line |
| Broken implementation | Stack traces originating in repo code | log_line |
| Computational limitations | Timeout, OOM, reduced epochs/subset | resource_stat, command.json |
| Ambiguous methodology | Claim fields lacking verified spans; several equally plausible mappings | low mapping confidence |
| Non-deterministic behaviour | Variance across seeds large relative to the gap; multi-threaded or GPU ops | multi-run stats |

### Strength labels

| Strength | Meaning |
| --- | --- |
| Strong | At least one E1 evidence item directly shows the factor (for example a failing download in the log, or a measured seed variance larger than the gap) |
| Moderate | E2 evidence shows the factor exists, but a link to the size of the deviation is not demonstrated |
| Weak | Only E3 interpretation or circumstantial |

The engine never states causality. It ranks potential causes and lists what would settle the matter (for example “rerun with the paper’s stated seed list”, “provide the original split file”).

## Controlled ablation checks (optional, MVP “should have”)

Where a candidate cause can be tested cheaply on CPU, the engine can run a one-factor-at-a-time check, for example running with a different seed set to estimate variance, or setting a hyperparameter to the paper’s value when the code default differs. Results are labelled as follow-up experiments, with their own run records.

## Handling missing, ambiguous and inconsistent information

| Class | Detection | Report wording |
| --- | --- | --- |
| Missing | Required field (seed, split, preprocessing) not found in paper or repo | “Not stated in paper or repository” |
| Ambiguous | Multiple values/mappings; vague phrases | “Ambiguous: candidates are …” |
| Inconsistent | Paper and code values differ | “Paper states A (p. N); code uses B (file:line)” |
| Implementation-specific | Behaviour depends on library defaults or hardware | “Depends on library default in version X” |

# 17. Reproducibility Assessment

## Report structure

- Paper information

- Repository information (URL, commit SHA)

- Environment information (image digest, OS, CPU, Python and package versions, limits)

- Experiments identified

- Experiments reproduced (near-exact)

- Experiments partially reproduced

- Experiments not reproducible (not executable / significant deviation)

- Paper-reported metrics

- Reproduced metrics

- Differences (absolute; percentage where mathematically appropriate)

- Evidence (with tier badges)

- Missing information

- Potential explanations (strength-labelled)

- Confidence / strength of evidence

- Overall reproducibility assessment (verdict counts plus narrative; readiness and execution scores with breakdown)

A machine-readable report.json mirrors this structure; HTML/PDF are rendered from it.

## Example report

HYPOTHETICAL EXAMPLE. The paper, repository, numbers, logs and file names below are invented to illustrate the format. They do not describe any real research.

### Reproducibility Assessment: “TinyTab: A Small Gradient-Boosted Baseline for Tabular Classification” (hypothetical paper)

#### Paper information

| Field | Value |
| --- | --- |
| Title | TinyTab (hypothetical) |
| Authors | Example Authors (hypothetical) |
| Paper SHA-256 | 3f1a...e9 (illustrative) |
| Experiments identified | 4 (Table 2 rows A to D) |

#### Repository information

| Field | Value |
| --- | --- |
| URL | https://example.invalid/tinytab (hypothetical, does not exist) |
| Commit | a1b2c3d (illustrative) |
| License | MIT (hypothetical) |

#### Environment

Python 3.11, scikit-learn 1.4.2 (illustrative); paper does not state versions (E1: no version string found in paper text). 2 vCPU, 4 GB RAM, 20 min per experiment, network disabled during run.

#### 4-7. Experiments and outcomes

| ID | Claim (paper Table 2) | Reported | Reproduced (3 seeds, mean +/- sd) | Abs. diff | Rel. dev. | Outcome |
| --- | --- | --- | --- | --- | --- | --- |
| EXP-A | Accuracy, dataset X, TinyTab | 0.872 | 0.869 +/- 0.003 | -0.003 | -0.34% | Near-exact |
| EXP-B | Accuracy, dataset X, baseline LR | 0.801 | 0.790 +/- 0.001 | -0.011 | -1.37% | Partial |
| EXP-C | Accuracy, dataset Y, TinyTab | 0.915 | 0.861 +/- 0.004 | -0.054 | -5.90% | Significant deviation |
| EXP-D | Accuracy, dataset Z, TinyTab | 0.934 | no result | n/a | n/a | Not executable |

Verdict counts: 1 near-exact, 1 partial, 1 significant deviation, 1 not executable, 0 insufficient evidence.

#### 11-13. Evidence and potential explanations

EXP-B (Partial) - Potential cause, Moderate: logistic regression default max_iter and solver differ between library versions (E2: version pinned in our image is 1.4.2; paper gives no version [E1: absence in text]). Settling check: rerun with versions from requirements.txt if the authors provide one. - Evidence: EV-07 (config.yaml has no C value; paper p.5 states C = 1.0, E1 text span).

EXP-C (Significant deviation) - Potential cause, Strong: hyperparameter inconsistency. Paper p.5 states n_estimators = 500 (E1 span); configs/dataset_y.yaml:12 sets n_estimators: 100 (E1 file range). Running the paper value in a follow-up check changed the result to 0.904 +/- 0.003 (E1, run RUN-C2), which narrows but does not close the gap. - Potential cause, Weak: undocumented preprocessing for dataset Y (E3: the paper mentions “standard scaling”; no scaler found in the code path, E2 negative finding with low coverage). - Not claimed: that the paper is wrong. Remaining gap (-1.1 points) is unexplained.

EXP-D (Not executable) - E1: download URL for dataset Z returned HTTP 404 in setup phase (log setup.log:44). - Potential cause, Strong: dataset unavailable at the documented location. We could not test the claim.

#### Missing information

- No random seeds stated (paper, README).

- No package versions in paper.

- Dataset Z location outdated.

#### Confidence

| Experiment | Evidence strength | Note |
| --- | --- | --- |
| EXP-A | High | 3 seeds, mapping confirmed |
| EXP-B | Medium | Version effect inferred, not tested |
| EXP-C | Medium | Follow-up run supports cause partially |
| EXP-D | High (not executable) | Direct 404 evidence |

#### Overall assessment

Readiness score (static): 0.62 (dimension breakdown: code 1.0, environment 0.4, data 0.67, configuration 0.5, documentation 0.6, traceability 0.75) (illustrative numbers). Execution score over executed experiments: 0.54 (illustrative). One of four headline results is reproduced within tolerance, two deviate to different degrees with identified potential causes, and one could not be tested. These results indicate limited computational reproducibility under our CPU environment; they do not establish that the original claims are incorrect.

## Report content rules

- Numbers come only from E1 sources (logs, parsed outputs, paper text).

- Narrative sentences must carry evidence ids; a build-time check rejects uncited causal sentences.

- Language: “potential cause supported by evidence”, “not tested”, “unexplained gap”.

- Always print environment and limits so readers can judge comparability.

# 18. Database Design

## ER diagram

## Entity notes

| Entity | Purpose |
| --- | --- |
| User | Account (optional in MVP; single local user is acceptable) |
| Project | One paper plus one repository assessment |
| Paper | PDF metadata, hash, parsed text location |
| Repository | URL, commit SHA, size, license, inventory JSON |
| Experiment | One claim with its mapping, status and outcome |
| Dataset | Name, source, hash, availability status |
| Configuration | Key-value hyperparameters with origin (paper, config file, CLI, code default) |
| Environment | Image digest, OS, CPU, Python and package manifest, limits |
| Execution | One run: command, seed, status, timings, resource use |
| Metric | Dictionary of metric names and directions |
| ReportedResult / ReproducedResult | Values with provenance |
| Discrepancy | Comparison outcome and numeric differences |
| Evidence | Tiered evidence item referencing artifacts |
| Report | Rendered report versions |

## SQL schema (SQLite/PostgreSQL compatible, simplified)

CREATE TABLE users (
  id INTEGER PRIMARY KEY, email TEXT UNIQUE NOT NULL, created_at TIMESTAMP NOT NULL
);

CREATE TABLE projects (
  id INTEGER PRIMARY KEY, user_id INTEGER REFERENCES users(id),
  name TEXT NOT NULL, status TEXT NOT NULL, time_budget_s INTEGER,
  created_at TIMESTAMP NOT NULL
);

CREATE TABLE papers (
  id INTEGER PRIMARY KEY, project_id INTEGER UNIQUE NOT NULL REFERENCES projects(id),
  title TEXT, sha256 TEXT NOT NULL, page_count INTEGER, storage_path TEXT NOT NULL,
  parse_status TEXT NOT NULL
);

CREATE TABLE repositories (
  id INTEGER PRIMARY KEY, project_id INTEGER UNIQUE NOT NULL REFERENCES projects(id),
  url TEXT NOT NULL, commit_sha TEXT NOT NULL, size_bytes INTEGER, license TEXT,
  inventory_json TEXT, index_status TEXT NOT NULL
);

CREATE TABLE datasets (
  id INTEGER PRIMARY KEY, project_id INTEGER NOT NULL REFERENCES projects(id),
  name TEXT NOT NULL, source_url TEXT, sha256 TEXT, availability TEXT NOT NULL
);

CREATE TABLE experiments (
  id INTEGER PRIMARY KEY, project_id INTEGER NOT NULL REFERENCES projects(id),
  paper_id INTEGER NOT NULL REFERENCES papers(id),
  dataset_id INTEGER REFERENCES datasets(id),
  claim_text TEXT NOT NULL, page INTEGER, table_ref TEXT, bbox_json TEXT,
  model_name TEXT, metric_name TEXT, higher_is_better INTEGER,
  preprocessing_json TEXT, training_procedure TEXT,
  mapping_json TEXT, mapping_confidence TEXT, command TEXT, command_origin TEXT,
  user_confirmed INTEGER NOT NULL DEFAULT 0,
  outcome TEXT, selected INTEGER NOT NULL DEFAULT 1
);

CREATE TABLE configurations (
  id INTEGER PRIMARY KEY, experiment_id INTEGER NOT NULL REFERENCES experiments(id),
  key TEXT NOT NULL, paper_value TEXT, repo_value TEXT, used_value TEXT,
  origin TEXT NOT NULL, matches INTEGER
);

CREATE TABLE environments (
  id INTEGER PRIMARY KEY, project_id INTEGER NOT NULL REFERENCES projects(id),
  image_digest TEXT, os TEXT, cpu_model TEXT, python_version TEXT,
  packages_json TEXT, cpu_limit REAL, mem_limit_mb INTEGER, timeout_s INTEGER,
  network_policy TEXT
);

CREATE TABLE executions (
  id INTEGER PRIMARY KEY, experiment_id INTEGER NOT NULL REFERENCES experiments(id),
  environment_id INTEGER NOT NULL REFERENCES environments(id),
  seed INTEGER, command_json TEXT NOT NULL, status TEXT NOT NULL,
  exit_code INTEGER, wall_s REAL, peak_mem_mb REAL,
  stdout_path TEXT, stderr_path TEXT, started_at TIMESTAMP, finished_at TIMESTAMP,
  kind TEXT NOT NULL DEFAULT 'primary'      -- primary | followup
);

CREATE TABLE reported_results (
  id INTEGER PRIMARY KEY, experiment_id INTEGER NOT NULL REFERENCES experiments(id),
  metric_name TEXT NOT NULL, value REAL NOT NULL, std REAL, ci_low REAL, ci_high REAL,
  unit TEXT, evidence_id INTEGER
);

CREATE TABLE reproduced_results (
  id INTEGER PRIMARY KEY, execution_id INTEGER NOT NULL REFERENCES executions(id),
  metric_name TEXT NOT NULL, value REAL NOT NULL, evidence_id INTEGER
);

CREATE TABLE discrepancies (
  id INTEGER PRIMARY KEY, experiment_id INTEGER NOT NULL REFERENCES experiments(id),
  reported_result_id INTEGER REFERENCES reported_results(id),
  outcome TEXT NOT NULL,                   -- near_exact|partial|significant|not_executable|insufficient
  abs_diff REAL, rel_dev_pct REAL, n_runs INTEGER, within_interval INTEGER,
  tolerance_json TEXT
);

CREATE TABLE evidence (
  id INTEGER PRIMARY KEY, project_id INTEGER NOT NULL REFERENCES projects(id),
  experiment_id INTEGER REFERENCES experiments(id),
  discrepancy_id INTEGER REFERENCES discrepancies(id),
  tier TEXT NOT NULL CHECK (tier IN ('E1','E2','E3')),
  kind TEXT NOT NULL, ref TEXT NOT NULL, excerpt TEXT, confidence REAL,
  cause TEXT, strength TEXT, created_by TEXT NOT NULL   -- rule name or model name
);

CREATE TABLE reports (
  id INTEGER PRIMARY KEY, project_id INTEGER NOT NULL REFERENCES projects(id),
  version INTEGER NOT NULL, json_path TEXT, html_path TEXT, pdf_path TEXT,
  readiness_score REAL, execution_score REAL, created_at TIMESTAMP NOT NULL
);

CREATE INDEX idx_exec_exp ON executions(experiment_id);
CREATE INDEX idx_evid_disc ON evidence(discrepancy_id);

## Design notes

- evidence.tier is constrained so every evidence row is explicitly typed.

- configurations stores paper, repository and used values side by side: the basis for paper-code inconsistency checks.

- executions.kind separates primary runs from follow-up checks so follow-ups never silently replace primary results.

- Heavy payloads (logs, outputs) live on disk; the database holds paths and hashes.

# 19. API Design

Base path /api/v1. JSON unless noted. Long operations return 202 Accepted with a resource to poll or an SSE stream. Changes versus the sketch in the brief: analysis and runs are modelled as resources (/analyses, /runs) because they are asynchronous and re-runnable.

Common error body: {"error": {"code": "string", "message": "string", "details": {}}}. Common errors: 400 validation, 401/403 auth (if enabled), 404 not found, 409 conflict (state), 413 too large, 422 schema, 429 rate limit, 500 internal.

| # | Method | Endpoint | Purpose |
| --- | --- | --- | --- |
| 1 | POST | /projects | Create a project |
| 2 | GET | /projects/{id} | Project summary and stage status |
| 3 | POST | /projects/{id}/paper | Upload paper (multipart) or give arXiv ID |
| 4 | POST | /projects/{id}/repository | Register repository URL and ref |
| 5 | POST | /projects/{id}/analyses | Start analysis (parse, claims, index, map) |
| 6 | GET | /analyses/{id} | Status and stage results |
| 7 | GET | /analyses/{id}/events | SSE progress stream |
| 8 | GET | /projects/{id}/experiments | List experiments (claims plus mappings) |
| 9 | PATCH | /experiments/{id} | Edit claim fields, confirm mapping, set command, select/deselect |
| 10 | POST | /experiments/{id}/runs | Start run(s) (seeds, budget, kind) |
| 11 | GET | /runs/{id} | Run status, resource use, results |
| 12 | GET | /runs/{id}/logs | Logs (supports ?follow=true SSE) |
| 13 | GET | /projects/{id}/results | Reported vs reproduced comparison |
| 14 | GET | /experiments/{id}/discrepancy | Outcome, causes, evidence |
| 15 | GET | /evidence/{id} | Evidence item with source excerpt |
| 16 | POST | /projects/{id}/reports | Generate report |
| 17 | GET | /reports/{id} | Report JSON; ?format=html¦pdf for rendered |
| 18 | PUT | /projects/{id}/tolerance | Set tolerance policy (recomputes outcomes) |

## Details

### POST /projects

Request: {"name": "Fashion-MNIST check"} Response 201: {"id": 12, "name": "...", "status": "created"} Errors: 422 missing name.

### POST /projects/{id}/paper

Request: multipart file (PDF, max configurable size) or JSON {"arxiv_id": "1708.07747"} (example). Response 201: {"paper_id": 5, "sha256": "...", "page_count": 14, "parse_status": "pending"} Errors: 400 not a PDF, 413 too large, 409 paper already set.

### POST /projects/{id}/repository

Request: {"url": "https://github.com/org/repo", "ref": "main"} Response 201: {"repository_id": 3, "commit_sha": "...", "size_bytes": 1234567, "license": "MIT"} Errors: 400 URL host not allowed, 404 repo not found/private, 413 over size limit.

### POST /projects/{id}/analyses

Request: {"time_budget_s": 1800, "allow_reduced": true} Response 202: {"analysis_id": 7, "status": "queued"} Errors: 409 paper or repository missing.

### GET /analyses/{id}

Response 200: {"id": 7, "status": "waiting_confirmation", "stages": [{"name": "parse_paper", "status": "done"}, {"name": "extract_claims", "status": "done", "warnings": 2}, {"name": "map_claims", "status": "done"}]} Errors: 404.

### GET /projects/{id}/experiments

Response 200: list of experiment objects following the schema in 07-experiment-mapping.md (claim, setup, reported_result, mappings, status).

### PATCH /experiments/{id}

Request: {"confirm_mapping": "MAP-1", "command": "python ...", "selected": true, "fields": {"metric": {"name": "accuracy"}}} Response 200: updated experiment. Errors: 409 while a run is active, 422.

### POST /experiments/{id}/runs

Request: {"seeds": [0,1,2], "timeout_s": 900, "kind": "primary", "overrides": {"n_estimators": 500}} (overrides only with kind = "followup"). Response 202: {"run_ids": [31,32,33]} Errors: 409 mapping unconfirmed or environment build failed; 422 override not allowed for primary runs.

### GET /runs/{id}

Response 200: {"id": 31, "status": "completed", "exit_code": 0, "wall_s": 41.2, "peak_mem_mb": 512, "image_digest": "sha256:...", "metrics": [{"name": "accuracy", "value": 0.869, "evidence_id": 90}]} Errors: 404.

### GET /projects/{id}/results

Response 200: {"summary": {"near_exact": 1, "partial": 1, "significant": 1, "not_executable": 1, "insufficient": 0}, "rows": [{"experiment_id": 1, "reported": 0.872, "reproduced_mean": 0.869, "n": 3, "abs_diff": -0.003, "rel_dev_pct": -0.34, "outcome": "near_exact"}]} (example values)

### GET /experiments/{id}/discrepancy

Response 200: {"outcome": "significant", "causes": [{"cause": "hyperparameter_mismatch", "strength": "strong", "evidence_ids": [41, 42, 77], "settling_checks": ["rerun with paper value"]}], "missing_information": ["seed"]}

### POST /projects/{id}/reports

Response 202: {"report_id": 4}; poll GET /reports/4. Errors: 409 no completed comparisons; 422 uncited causal statement blocked (details list offending sentences).

### Security notes

- Add authentication (token) if exposed beyond localhost.

- Validate all repository URLs against an allow-list of hosts; never accept file:// or local paths.

- Rate-limit analysis and run creation.

# 20. UI/UX

Design principles: show provenance everywhere, show uncertainty explicitly, never hide that something is an interpretation. Style is functional, not decorative.

## Navigation

Stepper across the top: Input, Experiments, Mapping, Execution, Results, Discrepancies, Report. A persistent right-hand Evidence drawer opens from any evidence chip.

## Screens

### Landing page

- Components: headline, three-step explainer, “Start analysis” button, link to sample report.

- Info: what the tool checks and what it does not (no claim of scientific validity).

- Actions: start; open sample report.

- Errors: none significant.

### Project creation / upload

- Components: project name field, PDF drop zone (or arXiv ID), optional supplementary PDF.

- Info: file size/page limits.

- Actions: upload, remove, continue.

- Errors: non-PDF, encrypted PDF, too large, scanned PDF without text layer (offer OCR as future work).

### Paper and repository input

- Components: repository URL field, branch/commit selector, time-budget slider, “reduced run allowed” toggle.

- Info: resolved commit SHA, size, license, detected languages.

- Actions: validate, start analysis.

- Errors: repo not found/private, over size limit, non-Python repo (warning), rate limit.

### Analysis progress

- Components: vertical timeline of stages with status icons; log tail; elapsed time.

- Visualisations: stage progress bar.

- Actions: cancel; continue when a human checkpoint is reached.

- Errors: stage failure card with reason and “retry stage”.

### Experiment extraction

- Components: claims table; PDF viewer with highlighted spans; edit drawer.

- Info per claim: dataset, model, metric, reported value, std if any, page/table/cell, extraction verification badge (span verified or not).

- Actions: edit field, merge/split claims, deselect, add claim manually.

- Errors: “no results tables found”, “N claims have unverified fields”.

### Repository mapping

- Components: split view: claim card left, ranked candidate list right; code viewer for the selected file range.

- Visualisations: horizontal bars for sub-scores; confidence badge.

- Actions: accept, choose another candidate, edit command, mark “not reproducible by design”.

- Errors: no candidate found; conflicting LLM and score ranking (flagged).

### Experiment execution

- Components: run queue table; selected run panel with streaming logs; resource meters.

- Info: command, image digest, limits, seed, status, exit code.

- Actions: run selected, stop, rerun with seeds, view artifacts.

- Errors: build failure, timeout, OOM, missing data, network-blocked download (explained).

### Results comparison dashboard

- Components: summary cards (counts by outcome); comparison table; dot plot with reported value line and reproduced mean with whiskers; per-experiment drill-down.

- Info: reported, reproduced, abs diff, % deviation (where defined), seeds, outcome.

- Actions: filter by outcome; open evidence; change tolerance (recomputes outcomes and logs the change).

- Errors: “metric ambiguous” cards.

### Discrepancy analysis

- Components: per-experiment accordion of potential causes with strength badges; side-by-side paper span vs code/config; “what would settle this” list; optional follow-up run button.

- Visualisations: evidence tier chips (E1 solid, E2 outlined, E3 dashed).

- Actions: run follow-up check; mark cause as accepted/rejected by reviewer.

- Errors: “no evidence-supported cause found” (a valid result).

### Final report

- Components: report preview following 09-reproducibility-report.md; score breakdown table; download buttons.

- Actions: export HTML/PDF/JSON; copy shareable link (local only in MVP).

- Errors: report blocked if uncited causal statements exist (shows which).

## Shared UI elements

| Element | Behaviour |
| --- | --- |
| Evidence chip | Click opens drawer with source (PDF crop, code snippet, log lines) |
| Tier badge | E1/E2/E3 with legend |
| Outcome badge | Five fixed colours plus text (colour is never the only cue) |
| Disclaimer banner | “Computational reproduction under CPU-only environment; not a judgment of scientific validity” |

## Accessibility and responsiveness

Keyboard-navigable tables, sufficient contrast, text labels with colours. Desktop-first; tablet-usable.

# 21. Security

The platform runs code from arbitrary repositories. This is the single largest risk. The measures below are realistic for a hackathon; they reduce but do not eliminate risk. Docker containers are not a perfect security boundary.

## Threats

| Threat | Example |
| --- | --- |
| Arbitrary code execution | Repository runs a payload on import, in setup.py, or in a notebook |
| Malicious repositories | Cryptominer, data theft, reverse shell |
| Infinite loops / fork bombs | Never-ending training loop, process spawning |
| Resource exhaustion | Memory bombs, filling disk, saturating CPU |
| Network abuse | Scanning, spam, exfiltration, DDoS participation |
| Dependency attacks | Typosquatted or malicious packages; install-time scripts |
| File-system access | Reading host files, writing outside workspace, symlink tricks |
| Secrets exposure | API keys in environment variables, mounted credentials, Docker socket |
| Malicious PDFs | Parser exploits |
| LLM prompt injection | Paper or README text instructing the LLM to ignore rules or run commands |

## Safeguards

| Control | Implementation (Docker flags / practice) |
| --- | --- |
| Container sandbox | Fresh container per run; image built from a minimal base |
| CPU limit | --cpus=2 (configurable) |
| Memory limit | --memory=4g --memory-swap=4g |
| Process limit | --pids-limit=256 |
| Timeout | Orchestrator kills container after timeout_s; also timeout inside |
| Disk limit | tmpfs or size-limited volume for outputs; stop on quota |
| Network | Setup phase: only package index/dataset allow-list via proxy. Run phase: --network none |
| Filesystem | --read-only, writable tmpfs for /tmp and a single output volume; repository mounted read-only |
| Non-root | --user 10001:10001 |
| Capabilities | --cap-drop=ALL --security-opt no-new-privileges |
| No host credentials | No env passthrough; no mounts of ~/.ssh, cloud credentials; never mount the Docker socket into the sandbox |
| Dependency isolation | Per-project image; install into a virtualenv in the image; prefer wheels (--only-binary when feasible); hash-pin where possible |
| Repository limits | Max clone size, max file count, ignore Git LFS beyond limit, no submodule fetch by default |
| Input validation | Host allow-list for repo URLs; PDF size/page limits; sanitise file names |
| PDF parsing | Parse in a separate low-privilege process; keep libraries updated |
| LLM safety | Treat paper/README text as data; the LLM has no tool access; commands it proposes are validated against allowed patterns and shown to the user before running |
| Logging and audit | Record command, image digest, limits, exit status for each run |
| Cleanup | Destroy containers and volumes after retention window |

## Orchestrator hardening

- The worker needs Docker access: use a dedicated machine/VM for the MVP, expose Docker through a restricted proxy where possible, and never expose the worker publicly.

- Consider rootless Docker or Podman as a low-effort improvement.

- Stronger isolation (gVisor, Kata Containers, Firecracker microVMs) is future work (18-future-scope.md).

## Demo policy

For the hackathon, execute only organiser-curated repositories or repositories the team has reviewed. Accepting arbitrary public URLs in a live demo is not recommended.

## Residual risks (honest list)

- Container escape vulnerabilities in the Docker/kernel stack.

- Install-time scripts in dependencies running during the (network-enabled) setup phase.

- Side-channel and resource-contention effects between concurrent runs.

- Incomplete detection of malicious intent; execution is blocked by policy, not by understanding the code.

# 22. Evaluation

How do we know ReproLens itself is correct? We define metrics, a labelled evaluation set, and measurement procedures. No result numbers exist yet; the targets below are goals, not achieved figures.

## Evaluation set

- Build a small gold set from the curated hackathon papers plus a few extra lightweight papers (see 20-candidate-papers.md).

- Team members manually annotate: claims (table cells), correct code mapping, correct run command, expected outcome class, and known causes of discrepancy (where determinable).

- Include a few seeded faults (for example changing a hyperparameter, removing a dataset file, pinning a different library version). Faults are labelled as synthetic when reported.

## Metrics

| Component | Metric | How measured |
| --- | --- | --- |
| Claim extraction | Precision, recall, F1 of claims vs gold; field-level accuracy (dataset, metric, value) | Match by table cell identity; value exact after normalisation |
| Span verification | Share of extracted fields with verbatim-verified spans | Automatic |
| Mapping | Top-1 and top-3 accuracy of file/command vs gold; calibration of confidence labels (accuracy per confidence bin) | Compare to annotations |
| Execution | Successful execution rate = completed runs with parseable metric / attempted | Logs |
| Metric extraction | Accuracy of parsed metric value vs manually read value | Manual spot check |
| Comparison | Agreement of outcome class with human-assigned class (Cohen’s kappa or simple accuracy) | Two annotators plus adjudication |
| Discrepancy detection | Precision and recall of detected causes vs seeded faults; false positive rate on clean runs; false negative rate on seeded faults | Seeded-fault experiments |
| Evidence quality | Share of report sentences with valid evidence links; human rating of usefulness (1 to 5) | Automatic plus survey |
| Performance | End-to-end time per experiment; peak memory; parse time | Resource logs |
| Safety | Sandbox policy tests: network blocked, fork bomb contained, memory bomb killed, write outside volume denied | Automated test suite |

## Procedures

- Freeze versions (platform commit, prompts, LLM model name).

- Run the pipeline on the gold set 3 times; report mean and spread (LLM variability).

- Compare against gold; compute metrics above.

- Report errors by category (extraction, mapping, execution, comparison, discrepancy).

- Ablations worth reporting: with and without span verification; with and without LLM re-ranking.

## Success criteria (targets chosen by the team, adjustable)

| Item | Target |
| --- | --- |
| Demo experiments execute end-to-end | All selected demo experiments |
| Mapping top-1 on demo set | At least a majority correct, confirmed manually |
| False “near-exact” claims | Zero tolerated in demo set |
| Sandbox tests | All pass |

## Threats to validity

Small gold set, annotator bias, overfitting prompts to the demo papers, and LLM nondeterminism. Results must be reported with these caveats.

# 23. MVP

Target: a team of roughly 3 to 5 people over a hackathon weekend, working on 1 to 2 curated papers.

## MUST HAVE (demo cannot work without these)

| Feature | Notes |
| --- | --- |
| Upload paper PDF and enter repository URL | Basic validation |
| Paper parsing and claim extraction for results tables | LLM with schema plus verbatim-span check |
| Repository indexing (README, requirements, entry points, argparse/config) | Python repositories only |
| Claim-to-code mapping proposal with visible sub-scores and user confirmation | Human-in-the-loop |
| Docker sandbox execution with CPU, memory, time limits; network off in run phase | Single container per run |
| Log capture and metric parsing | Regex/JSON for the demo repos |
| Comparison with tolerance policy and five outcome classes | Deterministic |
| Basic discrepancy checks: hyperparameter mismatch, unpinned deps, dataset availability, seed absence | Rule-based, evidence-linked |
| Report page (HTML) with evidence list | Export JSON/HTML |

## SHOULD HAVE

| Feature | Notes |
| --- | --- |
| Multi-seed runs (default 3) and variance display | Strengthens the deviation story |
| One follow-up “paper-value override” run to test a hyperparameter cause | Shows evidence-backed analysis |
| Live progress (SSE) and log streaming | Better demo |
| PDF export | WeasyPrint |
| Readiness score with per-dimension breakdown | Defined in 04-proposed-solution.md |

## NICE TO HAVE

| Feature | Notes |
| --- | --- |
| Embedding-based matching | Small CPU model |
| Notebook-based repositories | nbformat execution |
| Project history and comparison across runs | Needs persistence UI |
| GitHub metadata (stars, last commit) | Context only |

## FUTURE WORK

See 18-future-scope.md: GPU/cloud execution, automatic environment reconstruction, multi-language support, stronger sandboxing, benchmarking across many papers.

## Explicit non-goals for the MVP

- Autonomous reimplementation of papers from scratch.

- Reproducing large-scale or GPU-bound experiments.

- Judging scientific validity.

- Multi-tenant production security.

## Suggested team split (assumption)

| Role | Work |
| --- | --- |
| Paper/LLM | Parser, claim extraction, validation |
| Repo/analysis | Indexer, AST analysis, mapper |
| Execution | Docker runner, metric parsing, comparator |
| Frontend | Screens in 12-ui-ux.md |
| Integration/report | API, discrepancy rules, report, demo script |

# 24. Demo Plan

Recommended demo subject: the Fashion-MNIST paper and repository (see candidate list in 20-candidate-papers.md), because the paper reports a table of scikit-learn classifier accuracies and the repository documents a benchmark runner script. Both were confirmed to exist while preparing this package. Before the demo, rehearse on the exact commit and record actual runtimes; if a classifier is too slow on the demo machine, select a subset of rows in Step 5 and state this on stage. If the organisers supply their own curated set, use that instead.

Prepare in advance (not live): pre-built Docker base image, a pre-warmed dependency cache, a fallback recorded run, and a pinned repository commit.

| # | Step | What the presenter does | What must be visible on screen |
| --- | --- | --- | --- |
| 1 | Open platform | Landing page, click New analysis | One-line value statement; the pipeline strip (Paper, Claims, Code, Run, Compare, Report) |
| 2 | Upload paper | Drop the PDF | Filename, page count, SHA-256, parse status |
| 3 | Enter repository | Paste GitHub URL | Resolved commit SHA, repo size, license, language breakdown |
| 4 | Start analysis | Click Analyze | Progress timeline with live stage names (parse, claims, index, map) |
| 5 | Extracted experiments | Open Experiments | Table of claims: dataset, model, metric, reported value, page/table link; click a row to highlight the source span in the PDF viewer; edited/deselected rows possible |
| 6 | Repository mapping | Open Mapping | For each claim: candidate script, sub-score bars (dataset, model, metric, hyperparameters), confidence badge, proposed command. Presenter confirms one low/medium item to show human-in-the-loop |
| 7 | Environment and dependencies | Open Environment | Detected dependencies, pinned versus unpinned, Python version, CPU/memory limits, network policy (setup: allow-list, run: none) |
| 8 | Execute | Click Run selected | Container state, elapsed time, CPU/memory meters |
| 9 | Logs | Expand log panel | Streaming stdout/stderr; exit code on completion |
| 10 | Reproduced result | Open Results | Parsed metric per run (3 seeds where applicable) with link to the exact log line |
| 11 | Compare with paper | Same screen | Reported vs reproduced bar/dot plot; absolute and percentage difference; outcome badge per experiment |
| 12 | Discrepancy | Select a non-exact row (or a deliberately perturbed case, labelled as such) | Outcome class; list of checks run |
| 13 | Evidence and reasoning | Open evidence panel | Potential causes with strength labels; each cause lists E1/E2/E3 evidence chips; paper span and code line side by side |
| 14 | Final report | Click Generate report | Report preview with sections from 09-reproducibility-report.md; download HTML/JSON |

## Honesty guidance for the presenter

- If every experiment reproduces, say so; do not manufacture discrepancies. To demonstrate discrepancy analysis, use a clearly labelled perturbation (for example run with a package version or a changed hyperparameter) or a second repository with a known gap.

- State the CPU-only limits and any reduced variants openly.

- Say once: “numbers come from execution; the LLM only helps read the paper and propose mappings.”

## Backup plan

If live execution fails: switch to the pre-recorded run (the same UI in “replay” mode loaded from stored run records), and say so.

## Candidate Papers for Rehearsal

The PS says the organisers provide a curated set. This list is a fallback and rehearsal set. Status key: Verified = the paper page and repository were confirmed to exist during preparation of this package; To be verified = recalled from authoring knowledge, confirm the link, licence, data access and runtime before relying on it. Expected compute figures are estimates and must be measured.

## Candidate 1 (recommended): Fashion-MNIST benchmark

| Item | Detail |
| --- | --- |
| Paper | Fashion-MNIST: a Novel Image Dataset for Benchmarking Machine Learning Algorithms |
| Authors | Han Xiao, Kashif Rasul, Roland Vollgraf |
| Year | 2017 (arXiv v2, 15 Sep 2017) |
| Paper link | https://arxiv.org/abs/1708.07747 |
| Repository | https://github.com/zalandoresearch/fashion-mnist |
| Dataset | 70,000 grayscale 28x28 images, 10 classes; stored in the repository under data/fashion |
| Model(s) | scikit-learn classifiers (the repository describes an automatic benchmarking system covering 125 classifiers with different parameters) |
| Main experiment | Table 3 benchmark of classifier accuracies on Fashion-MNIST and MNIST; repository states results can be reproduced with benchmark/runner.py |
| Compute (estimate) | Dataset is small; individual classical classifiers are CPU-feasible; some of the 125 configurations may be slow. Measure per classifier and select a subset |
| Status | Verified (paper, repo, dataset location, benchmark runner statement) |
| Why suitable | Tabular-style results table, public data inside the repo, clear metric (accuracy), no GPU |
| Reproducibility challenges | scikit-learn version differences in defaults; unseeded stochastic classifiers; time for full sweep; MNIST data download for side-by-side rows; paper reports a subset of the repo’s larger table |

## Candidate 2: fastText text classification

| Item | Detail |
| --- | --- |
| Paper | Bag of Tricks for Efficient Text Classification |
| Authors | Armand Joulin, Edouard Grave, Piotr Bojanowski, Tomas Mikolov |
| Year | 2016 (arXiv); EACL 2017 |
| Paper link | https://arxiv.org/abs/1607.01759 |
| Repository | https://github.com/facebookresearch/fastText |
| Dataset | Public text classification datasets such as AG News and sentiment sets (download scripts and exact versions: To be verified) |
| Model | Linear classifier with n-gram features (fastText) |
| Main experiment | Text classification accuracy tables; training-time comparisons |
| Compute (estimate) | Designed for CPU training; small datasets train quickly. To be measured |
| Status | To be verified (links and dataset scripts) |
| Why suitable | CPU-oriented method, small configurations, clear accuracy metric |
| Challenges | Compiled C++ binary or Python wheel versions; dataset preprocessing conventions; the paper’s timing results depend on hardware (hardware limitation example) |

## Candidate 3: Revisiting Deep Learning Models for Tabular Data

| Item | Detail |
| --- | --- |
| Paper | Revisiting Deep Learning Models for Tabular Data |
| Authors | Yury Gorishniy, Ivan Rubachev, Valentin Khrulkov, Artem Babenko |
| Year | 2021 (NeurIPS) |
| Paper link | https://arxiv.org/abs/2106.11959 |
| Repository | Official code under the yandex-research GitHub organisation (exact repository name: To be verified) |
| Dataset | Several public tabular datasets (sizes vary; some are large) |
| Model | MLP, ResNet-like, FT-Transformer, gradient-boosted trees baselines |
| Main experiment | Test-metric comparison across datasets |
| Compute (estimate) | Small datasets plausible on CPU; hyperparameter tuning in the paper is expensive and likely infeasible on CPU |
| Status | To be verified |
| Why suitable | Realistic example where tuning budgets and seeds are central to reproducibility |
| Challenges | Extensive hyperparameter search not reproducible within a hackathon; dataset versions; deliberately a “partial reproduction by design” example |

## Candidate 4: UMAP

| Item | Detail |
| --- | --- |
| Paper | UMAP: Uniform Manifold Approximation and Projection for Dimension Reduction |
| Authors | Leland McInnes, John Healy, James Melville |
| Year | 2018 (arXiv) |
| Paper link | https://arxiv.org/abs/1802.03426 |
| Repository | https://github.com/lmcinnes/umap |
| Dataset | MNIST, Fashion-MNIST, and others used in examples |
| Main experiment | Embedding quality and runtime comparisons |
| Compute (estimate) | CPU-feasible on moderate data; runtime comparisons are hardware-sensitive |
| Status | To be verified |
| Why suitable | Illustrates hardware-dependent and qualitative claims |
| Challenges | Many results are visual or runtime-based, so numeric comparison is limited; the library evolved beyond the paper’s code; non-determinism with multi-threading |

## Selection guidance

Prefer papers whose key claims are numeric table cells on small data (Candidate 1). Use Candidates 3 and 4 only to demonstrate honest “partial” or “insufficient evidence” outcomes.

## Reference benchmarks for automated reproduction

Not demo targets, but relevant context: CORE-Bench (https://arxiv.org/abs/2409.11363) and PaperBench (https://arxiv.org/abs/2504.01848); see 19-references.md.

# 25. Limitations

We state these plainly; the system should not be oversold.

| Limitation | Explanation | Mitigation in design |
| --- | --- | --- |
| LLM interpretation errors | Models can misread tables, invent fields or confuse metrics. Benchmarks such as CORE-Bench and PaperBench show automated reproduction is still hard [Ref 9, Ref 10] | Schema output, verbatim-span checks, E3 labelling, human confirmation |
| Ambiguous papers | Methodology may be underspecified | Report “ambiguous/missing” rather than guessing |
| Proprietary or unavailable datasets | Cannot be downloaded or licensed | Outcome “not executable” with evidence |
| GPU-dependent experiments | CPU-only environment cannot run them in reasonable time | Detect and mark; optionally reduced variant, clearly labelled |
| Non-deterministic experiments | Seeds, threading and hardware change results [Ref 11] | Multi-seed runs; do not call a single-run difference an error |
| Large repositories | Indexing and builds are slow; size limits apply | Limits, shallow clone, ignore large artifacts |
| Complex multi-stage pipelines | Pretraining, then fine-tuning, then evaluation may exceed budget | Focus on single-stage claims first |
| Missing implementation details | Cannot be recovered by the tool | Flag as missing; list what would settle it |
| Dynamic code generation, external services/APIs | Hard to analyse statically; services may be unavailable | Dynamic traces only for what runs; mark external dependency |
| Time constraints | Hackathon scope; limited tuning of thresholds | Configurable tolerances; honest scoring |
| CPU-only limits | Results from reduced settings differ from full-scale training | “Partial by design” label |
| Language coverage | MVP targets Python repositories | Future work |
| Tolerance and weights are not calibrated | Defaults are our assumptions | Expose and show breakdown |
| Sandbox is not a perfect boundary | Docker escapes exist | 15-security.md residual risks |
| Scope of claim | A match shows consistency with the reported number under our environment, not scientific validity | Disclaimer in every report |
| Absence-of-competitor claim | Our gap statement is from a limited review | Marked “to be verified” in 03-existing-solutions.md |

# 26. Future Scope

| Area | Idea | Why it matters |
| --- | --- | --- |
| GPU/cloud execution | Optional GPU workers; budgeted cloud runs | Reproduce larger experiments |
| Larger experiment support | Checkpoint reuse, staged pipelines, distributed runs | Multi-stage training |
| Automated environment reconstruction | Infer versions from commit dates, lock files, CI configs; search for a working dependency set | Dependency drift is a leading failure |
| More languages | R, Julia, C++ via tree-sitter | Broader coverage |
| Multi-repository experiments | Paper depends on several repos | Realistic research stacks |
| Artifact provenance | Record data lineage and hashes; signed run attestations | Trustworthy reports |
| Advanced analysis | Dataflow analysis, dynamic tracing, taint tracking of hyperparameters from config to model | Stronger paper-code mismatch detection |
| Better experiment graphs | Graph of claims, runs, datasets, dependencies | Explain complex papers |
| Benchmarking across papers | Aggregate reproducibility statistics, with CORE-Bench-style tasks as external validation [Ref 9] | Measure the platform and the field |
| Integration with paper-code indexes | Use archived Papers with Code data and successors (for example Hugging Face papers) to discover paper-repo pairs [Ref 18] | Scale discovery |
| Continuous reproducibility monitoring | Re-run on a schedule or on new commits | Detect drift |
| Reproducibility badges | Machine-generated badge aligned with ACM terminology [Ref 12], after community review | Incentives for authors |
| Research artifact verification | Plug into artifact-evaluation workflows as an assistant for human reviewers | Scale human review |
| Stronger isolation | gVisor, Kata, Firecracker; rootless runtimes | Safer arbitrary-code execution |
| Calibration studies | Fit tolerances and weights against human judgement | Evidence-based scoring |

# 27. References

Verification status key - Verified: the source was located and its key facts confirmed via web search while preparing this package. - To be verified: cited from authoring knowledge; confirm authors, title, URL and any numbers before final submission. No statistic from a “To be verified” source is quoted in this package unless flagged.

| Ref | Citation | URL | Status |
| --- | --- | --- | --- |
| 1 | Baker, M. (2016). 1,500 scientists lift the lid on reproducibility. Nature, 533, 452-454. (Survey of 1,576 researchers: >70% failed to reproduce another’s experiments; >50% failed to reproduce their own.) | https://www.nature.com/news/1-500-scientists-lift-the-lid-on-reproducibility-1.19970 | Verified (figures); article URL as cited in secondary sources |
| 2 | Hackathon organisers. EL-01: AI-Powered ML Paper Reproducibility Platform (problem statement, screenshots supplied by the team). | n/a (screenshots) | Verified (primary source for this project) |
| 3 | National Academies of Sciences, Engineering, and Medicine (2019). Reproducibility and Replicability in Science. National Academies Press. doi:10.17226/25303 | https://nap.nationalacademies.org/catalog/25303 | To be verified |
| 4 | Pineau, J., Vincent-Lamarre, P., Sinha, K., Lariviere, V., Beygelzimer, A., d’Alche-Buc, F., Fox, E., Larochelle, H. (2021). Improving Reproducibility in Machine Learning Research (A Report from the NeurIPS 2019 Reproducibility Program). JMLR 22(164). | https://arxiv.org/abs/2003.12206 | To be verified |
| 5 | Gundersen, O. E., Kjensmo, S. (2018). State of the Art: Reproducibility in Artificial Intelligence. AAAI-18. | https://ojs.aaai.org/index.php/AAAI/article/view/11503 | To be verified |
| 6 | Henderson, P., Islam, R., Bachman, P., Pineau, J., Precup, D., Meger, D. (2018). Deep Reinforcement Learning that Matters. AAAI-18. | https://arxiv.org/abs/1709.06560 | To be verified |
| 7 | Kapoor, S., Narayanan, A. (2023). Leakage and the reproducibility crisis in machine-learning-based science. Patterns, 4(9). | https://arxiv.org/abs/2207.07048 | To be verified |
| 8 | Bouthillier, X., Laurent, C., Vincent, P. (2019). Unreproducible Research is Reproducible. ICML 2019, PMLR 97. | https://proceedings.mlr.press/v97/bouthillier19a.html | To be verified |
| 9 | Siegel, Z. S., Kapoor, S., Nagdir, N., Stroebl, B., Narayanan, A. (2024). CORE-Bench: Fostering the Credibility of Published Research Through a Computational Reproducibility Agent Benchmark. Transactions on Machine Learning Research. (270 tasks, 90 papers.) | https://arxiv.org/abs/2409.11363 | Verified (title, task counts); author list To be verified |
| 10 | Starace, G., et al. (OpenAI) (2025). PaperBench: Evaluating AI’s Ability to Replicate AI Research. (20 ICML 2024 papers; 8,316 gradable tasks.) | https://arxiv.org/abs/2504.01848 | Verified |
| 11 | Pham, H. V., Qian, S., Wang, J., Lutellier, T., Rosenthal, J., Tan, L., Yu, Y., Nagappan, N. (2020). Problems and Opportunities in Training Deep Learning Software Systems: An Analysis of Variance. ASE 2020. | https://doi.org/10.1145/3324884.3416545 | To be verified |
| 12 | ACM. Artifact Review and Badging (current version). | https://www.acm.org/publications/policies/artifact-review-and-badging-current | To be verified |
| 13 | Pineau, J. The Machine Learning Reproducibility Checklist. | https://www.cs.mcgill.ca/~jpineau/ReproducibilityChecklist.pdf | To be verified |
| 14 | ML Reproducibility Challenge. | https://reproml.org/ | To be verified (named as a venue in the CORE-Bench paper) |
| 15 | MLflow documentation. | https://mlflow.org/docs/latest/index.html | To be verified |
| 16 | DVC documentation. | https://dvc.org/doc | To be verified |
| 17 | Weights & Biases documentation. | https://docs.wandb.ai/ | To be verified |
| 18 | Papers with Code shutdown and successors (Meta sunset July 2025; redirects to Hugging Face Trending Papers; archived data at github.com/paperswithcode/paperswithcode-data). Secondary sources: Coursera article and CodeSOTA record. | https://huggingface.co/papers/trending ; https://github.com/paperswithcode/paperswithcode-data ; https://www.codesota.com/papers-with-code/shutdown | Verified via secondary sources; primary announcement To be verified |
| 19 | Docker documentation. | https://docs.docker.com/ | To be verified |
| 20 | repo2docker documentation (Project Jupyter). | https://repo2docker.readthedocs.io/ | To be verified |
| 21 | ReproZip. | https://www.reprozip.org/ | To be verified |
| 22 | Code Ocean. | https://codeocean.com/ | To be verified |
| 23 | Xiao, H., Rasul, K., Vollgraf, R. (2017). Fashion-MNIST: a Novel Image Dataset for Benchmarking Machine Learning Algorithms. arXiv:1708.07747. | https://arxiv.org/abs/1708.07747 | Verified |
| 24 | zalandoresearch/fashion-mnist (GitHub repository; benchmark described as reproducible via benchmark/runner.py). | https://github.com/zalandoresearch/fashion-mnist | Verified |
| 25 | Joulin, A., Grave, E., Bojanowski, P., Mikolov, T. Bag of Tricks for Efficient Text Classification. arXiv:1607.01759. | https://arxiv.org/abs/1607.01759 | To be verified |
| 26 | facebookresearch/fastText (GitHub). | https://github.com/facebookresearch/fastText | To be verified |
| 27 | Gorishniy, Y., Rubachev, I., Khrulkov, V., Babenko, A. (2021). Revisiting Deep Learning Models for Tabular Data. arXiv:2106.11959. | https://arxiv.org/abs/2106.11959 | To be verified |
| 28 | McInnes, L., Healy, J., Melville, J. (2018). UMAP: Uniform Manifold Approximation and Projection for Dimension Reduction. arXiv:1802.03426. | https://arxiv.org/abs/1802.03426 | To be verified |
| 29 | lmcinnes/umap (GitHub). | https://github.com/lmcinnes/umap | To be verified |

## Notes

- Quoted numbers in this package come only from Refs 1, 9, 10, 18 and the Fashion-MNIST sources (23, 24), all checked. Numbers in the hypothetical report (09-reproducibility-report.md) are invented and labelled as such.

- A final pass should open every “To be verified” URL, confirm the bibliographic details, and update this table.